WEEK 1: Project Planning & Strategy

SMS Spam Classifier - 6 Week ML Project

| Student Name | [Your Name] |
| --- | --- |
| Submission Date | August 25, 2026 |
| GitHub Repository | https://github.com/manish00717s/Fake-Spam-Classifier |

# Objectives

Define problem scope and business context

Document 5-phase solution architecture

Create detailed project plan with risk analysis

Establish timeline and success criteria

Define learning outcomes and deliverables

# Deliverables Completed

Project_Plan.md: 3-page comprehensive planning document

README.md: Clear project navigation guide

# Technical Architecture

Defined 5-Phase Pipeline:

Phase 1: Data Cleaning & EDA

Phase 2: NLP Text Preprocessing

Phase 3: Predictive Modeling & Algorithm Selection

Phase 4: Web Application Development

Phase 5: Cloud Deployment & MLOps

# Risk Assessment

8 Key Risks Identified with Mitigation Strategies:

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Dataset Representativeness | Low | Use verified Kaggle dataset |
| Class Imbalance Bias | High | Optimize for Precision metric |
| Poor Model Performance | High | Train 5 algorithms, compare |
| Overfitting | High | Use train-test split & cross-validation |
| NLP Preprocessing Errors | Medium | Validate with word clouds |
| Cloud Deployment Failure | High | Test locally first |
| Model Retraining Complexity | Medium | Serialize to .pkl files |
| Scope Creep | Medium | Strict requirements, weekly review |

# Success Criteria

Performance Targets:

Accuracy: ≥95%

Precision: ≥98%

Recall: ≥80%

F1-Score: ≥90%